l30-05-2017 Meeting Agenda and Notes

Stats: 342 (last meeting was 343, meeting before that 332)

Tax situation:
Contacted the accountant; they haven't received any paperwork from the tax authorities yet.

Unittests: still too much brokenness

Summer of code: 4 gsoc projects are in!
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Continue with SVG v1 Text
      - Convert to/from markup language
      - Markup editor interface: special class to which GUI will be connected
    - Still discussing about hackathon with the student
    - Not even thinking about video broadcasts
  - Done:
    - Implemented saving of SVG v1 text. Now we can load and save text correctly. The only exception is superscript/subscript, which works a bit differently from SVG’s definition (but we still save/load it)
    - The full list of supported SVG features (load/save): link
      - We already have full support of right-to-left languages! Even Unicode Bidi algorithm works correctly.
      - Vertical layout is not supported yet (not supported by Qt)
      - Text fill and stroke can be only of solid color. Gradients and Patterns are loaded, but they are not rendered correctly.
- Wolthera:
  - Done:
    - Extended python API:
    - I added API for basic transforms, the patch got accepted, but noone actually answered the questions I asked…? https://phabricator.kde.org/D5987
    - And a very basic API for getting pixeldata from the node: https://phabricator.kde.org/D5992 (Patch got accepted)
    - I pushed the export patch.
    - I also managed to add a very basic API for the KoColorSets, but that will need a lot more work before it can be useful.
    - Did bugtriaging for bugs in the month may.
  - Needs to do:
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Visited anime con
    - Started a UX patch to fix up some tool options issues. Need to do a few revisions before it will be ready
    - Web shop updates to make make it easier to manage the items.
  - Doing:
    - Visiting the Grand Canyon

- Boud:
  - Done
    - Worked on making master builds again
    - Released 3.1.4
    - Worked with people from #appimage on updating out appimage scripts to the modern style and to include python in it.
  - Todo
    - Still need to figure out how to package gstreamer in an appimage.
    - Finish scripting module
    - Finish the gmic-qt plugin integration -- would be good to have for 3.1.4 since the current gmic plugin is very crashy again
    - Make scripting builds on Windows and OSX
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Make svg KoResource and selector to replace the current shape selector: https://phabricator.kde.org/T6282
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Get through the scripting phabricator entries
    - Work on text tool gui
- Animtim
  - Done

- Laurent
  - Done:
    - Nothing, still on master project until 28.06.17
  - Todo:
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
    - By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so.
  - I won’t be there tomorrow (25.04.17), but I think everything important is there, if there’s an important bug to fix related to my work I’m still available by email...
- Tyyppi:
- Nimmy:
- Windragon
- Irina
Wasn’t in meeting, building planters for the now cleared roof terrace.
- Eliakin
  - Done:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Implement all not GUI tests in python
  - Doing:
    - Improvements in the scripter’s debugger. Make it concurrent in the principal thread with asyncio.
    - Implementing script with QDialog and without to convert color space to a list of predefined documents.
  - Todo:
    - Simple scripts/plugins
      - Image color space for multiple documents
      - Changing canvas size for multiple documents
      - Take a predefined filter or one applied on one document and to apply in all comic pages for example or another documents(inputted list).
      - Export all the layers (batch) - http://registry.gimp.org/node/28268
      - Duplicate image
      - Export to jpg X% quality.
      - Generic script to take a list of images (inputted list) and apply rotate/scale
    - Implement plugins that I have solutions in my mind
      - GIMP
      - Implement a plugin to exFix ten brush plugins
      - A shortcut that shows palette with color history and common colors.
      - Docker that shows thumbnails for last ten opened images
      - A multifill script - http://davidrevoy.com/article306/tons-of-potions-part-2-multifill
      - A Docker where you can create your own button with a shortcut and point to one script in your file system.
    - Implement more complex plugins to me
      - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972(continuation)
      - HUD search menu like GIMP
    - Convert literal strings to translatable string
    - Execute GUI tests in python in runtime.(After GSOC, probably)
- Eugene Ingerman:
  - Done
    - Heal brush
      - Merged.
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
  - Done:
    - Read the API for KNSCore.
    - Got an idea of Krita CodeBase regarding the Resource Management.
    - Classes for the content_downloader is created.
    - Helped leinir a bit on KNSCore documentation.
  - Todo:
    - Writing down the functions for content_downloader.
    - Work on this bug Bug 367694
- Grigory
  - Exams come first
- Alexey
  - Todo:
    - Create remote server
    - Try to send information from Krita to this server
    - Display this information visually
    - Create login system for to get access to information

Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.1.4 Release
Dates:
- Monday 15 May: String Freeze + Translator notification
- Monday 22 May: Freeze + test builds
- Monday 29 May: release
 4.0.0 Release status
Version: 4.0-alpha.1
Stuck on building python scripting on Windows and OSX.
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Monday 27 March: merge svg and scripting branches, start making test builds. (Delayed, SVG branch still needs to be reviewed proper first, and scripting branch needs more fixes)
- April 25: Draft of announcement
- April 29: release of 4.0 Unstable Alpha with lots of warnings about disappearing kittens.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Make Windows build work. Right now it doesn't find the python api properly.
2. Api.kde.org is showing the scripting plugin fine, but merged krita with calligr again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
I would like 3.1.4 on steam

- Steam must be transfered to another company, the foundation cannot sell stuff anymore.
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.