02-01-2018 Meeting Agenda and Notes
Statistics
Bug stats: 336 , was 339
Commits (copied from github):
- Excluding merges, 10 authors have pushed 84 commits to master and 107 commits to all branches. On master, 389 files have changed and there have been 75,845 additions and 30,730 deletions.
- Last week: Excluding merges, 7 authors have pushed 8 commits to master and 35 commits to all branches. On master, 21 files have changed and there have been 506 additions and 226 deletions.
Dev fund subscriptions/money: Now: 73, was 69
Donations: December: as of writing, 1745. November was 1912.

Other news:
Windragon will be on vacation next week
2018 Summer of Code
We need mentors and ideas: see Valorie's mail:
Ideas page: https://community.kde.org/GSoC/2018/Ideas#Krita
3.3.3 release
- Need to check what happened to drmingw -- I'm pretty sure I built that dependency...
- For now, not a focus -- 4.0 needs to be done first. Unless there's something really critical, let's revisit this in January.
  - 3.3.3 needs to have Angle as default on Windows DONE
- Date: Thursday 11 Jan
- Will aks kfunk to sign manually, for one last time.
4.0.0 release cycle
See also the sprint meeting notes for details (https://docs.google.com/document/d/1TnrwAqLPfjPO-0VES2FaJQTgxgQNYSX4UiPPNjAE0aE/edit#heading=h.54y2fm856kki ).

Release Preparation
- Steam Store needs to be updated
- Update Windows Store
- The manual needs to be updated: beta features are no longer beta.
  - CHECK whether opening manual from Krita works on all platforms.
  - See https://phabricator.kde.org/T7665
- The release notes need to be polished (WARN about vector layer format change!)
- We need a release video (ask gdquest and other to help out)
- We need splash screen!: Tyson is already busy
- Marketing pack needs updating
- Update the icon on the website, social media branding, steam, windows store, splash screen
- Update screenshots on website
Release Blockers
Boud will look into bugzilla today
Platform Problems
- Linux: Krita Lime and AppImage; drop snap (it's too buggy).
  - G'Mic: works on Windows. The appimage g'mic is not appimage-ified.
  - Audio support in appimage
  - the appimage also needs updating to linuxdeployqt
  - Ffmpeg included in appimage (problem: appimage _cannot_ handle multiple binaries in one appimage)
- OSX: DMG
  - No g'mic at all
  - No pdf
- Windows: zip, setup.exe x64, x86 (if possible for the jenkins build job), store appx, steam (boud will bug Stuart)
  - ???
Schedule

- Beta:
  - String Freeze: December 31st
  - Test Build: Jan 3rd -- after updating the appimage scripts?
  - Release: Jan 10th
- Final
  - Test builds by March 7th
  - Final release March 14th

Masking Brush
Works, but is kinda slow?
Vectors/Text tool
- Three kinds of issues: workflow problems, bugs in the shape itself after setting new text, bugs translating between html and svg.
  - Vector bugs: https://phabricator.kde.org/T6369
  - Text tool notes: https://phabricator.kde.org/T1004
Python
- Four kinds of bugs:
  - Broken API design
  - Packaging and paths
  - Bugs in the implementation (like batch export being broken)
  - Bugs in the packaged scripts themselves
Build/Sign Infra
- There is now a working build pipeline: https://binary-factory.kde.org/job/Krita_Nightly_Build/
- Nightly builds are built! (But only if there are commits)
- We need scripts for signing and creating the windows installer still
- Next would be to add appimages to the builder
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T328
- Also delayed to January: then we'll structure a proper phabricator task
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
Any Other Business
Dmitry will try to implement activating instant preview for brushes above a certain size.
Individual Done and Todo
- Dmitry:
  - Not present at this meeting
  - Todo:
    - Check Hard Mix mode in PS, seems to be different to what we have in Krita
    - Check real-time brush preview still work
    - Disable buildup painting mode when the masking brush is active
    - Fix “dependent brush files” brush preset tag for masking brush (for correct saving of bundles)
    - Hide the colorize mask Auto Update checkbox
    - Implement conversion: Colorize Mask -> Paint Layer
    - Implement conversion: Colorize Mask -> Group Layer (with all the subcolors)
    - Try to implement “Auto-disable instant preview for smaller brushes”
  - Done:
    - Implemented most of the features of Masking Brush
      - Multithreading
      - Brush tip selection
      - Special masking composite ops
      - Dependent masking brush size
- Wolthera:
  - Done:
    - Worked on the text tool. Added the ability to see the currently selected text, and which texts can be selected on hover-over.
    - Also made a specialised font combobox that seperates out all the styles and blacklists certain fonts: https://phabricator.kde.org/D9320 (merged)
    - Fixed saving and loading dy and x to kra files so multiline text saves.
    - Made tis patch: https://phabricator.kde.org/D9492 (merged)
    - Helped out filling out the text editor.
    - Fixed bugs with the text tool.
    - Worked on the manual, wrote…
      - https://docs.krita.org/Edit_Shapes_Tool
      - https://docs.krita.org/Text_Tool
      - And added notes about svg loading/saving in the svg page.
    - Made gifs and posted them on social media.
    - Removed obsolete filters.
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on shapes python api.
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - Waiting for review on - https://phabricator.kde.org/D9173
    - Fix bugs.
    - Organise demo video stuff.
- Scott:
  - Done:
  - Doing:
  - Stabilizer presets using a slider. Need someone to review branch and current settings
  - Working on a patch for theming
  - Did a patch for making the instant preview threshold appear better. Waiting on review
  - 4.0 presets and brush tips. I will continue working on it more once stacked brushes get into include more presets

- Boud:
  - Done
    - Merge the text tool
    - Svg export
  - Working on
    - Text tool stuff, appimages

  - okayLong term Todo
    - Integrate aniketh's gsoc branch in master
    - Vertical text in Qt
    - Contact wacom
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Working on) Improve handling of the Python library loading and paths (e.g. where to put files)
  - (Todo) Prepare for building Windows installer on binary factory
    - Incl. changing shell extension project/release structure (???)
  - (Todo) IME breaking shortcut handling: https://bugs.kde.org/show_bug.cgi?id=387745
  - (Planned for later:)
    - (Todo) Update docs on building on windows
    - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
      - Or alternatively, implement an actual relative mode?
- Irina
  - Done: sorted admin papers, sent out new round of interviews
  - Todo:
    - Write up Colombia course
    - inventory the shop and take pictures of merchandise
- Poke1024
  - Working on:
    - OpenGL, glfinish, fences; some more tricks to reduce the OS X OpenGL delays
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Initial refactoring for reference image tool
  - Todo
    - Rendering reference images as a canvas decoration

Pending Kickstarter features
Only Reference images docker: https://phabricator.kde.org/T1613
Steam

Timotimo has to give up on this: Stuart can still make builds. We should release 4.0 as the successor to Krita Gemini for life-time purchasers.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.