05-03-2018 Meeting Agenda and Notes
Statistics
Bug stats: 303, +26 , -41 (we did briefly drop to under 300 this week!)
Commits (copied from github):
- Excluding merges, 9 authors have pushed 89 commits to master and 128 commits to all branches. On master, 459 files have changed and there have been 131,732 additions and 110,767 deletions.
- Last week: Excluding merges, 11 authors have pushed 114 commits to master and 123 commits to all branches. On master, 746 files have changed and there have been 19,376 additions and 11,071 deletions.
Dev fund subscriptions/money: Now: 75, was 75 from a top of 76
Donations: As of writing: 260, February: about 2759
Downloads (downloads.kde.org): 29,423 unique
Web traffic: 61,148 unique visitors, 160,068 unique page views

Other news:
Nothing right now
Presets
- Deevad has been busy! https://www.patreon.com/posts/weekly-2018-03-17356449
- Scott has reviewed the new presets on Windows to check for performance issues
- Next: testing, painting for real, check which presets need instant preview disabled
  - https://bugs.kde.org/show_bug.cgi?id=391050: this autoenables instant preview if anything about the brush tip changes. Boud will look in to this.
- After the release, let's check with vtune on the black monster why presets can be slower on windows.
Tags
For now, with a combination of weeding out empty tags before the user sees them (but only empty tags that are default in 3.3; users do want to see empty tags they created themselves), and reusing some of the more generic tags for the new preset bundle.
2018 Summer of Code
- No news yet from the two people who were interested.
  - Wolthera will contact Michael this week
Manual
- https://phabricator.kde.org/T7665
  - Help is needed filling the pages with screenshots
Python
- Scripter and comic book manager: gplv3+, All other scripts: CC0 to encourage copying
- Scripter is enabled by default now
Build/Sign Infra
- OSX: we have a developer account now. Now we only need to figure out how to sign our packages.
- The windows pipeline is up again. Big thanks to Ben!
- Building the release will be done using the nightly deps build. Maybe in the future we should build the deps from the actual release, so the nightly can have updated deps without possibly breaking the release builds.
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T7666
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
- Add subtasks to the phabricator task with the text.
  - For now, boud will work on the building from source and dmitry on updating the strokes framework architecture page.
Intel Project 2 Update
- this week Intel will be testing. Oscar Baechler, who joined us in Seattle at Siggraph, will be kind of a "pre-tester", then they're going to do real usability testing.
- It's almost ready to merge to master, for Krita 4.1. Only a crash when switching sessions needs fixing.
Sprint
- May 17 - 21
- Please add yourself to the sprint page: https://community.kde.org/Krita/Sprint2018
- KDE e.V. will fund travel. Use https://reimbursements.kde.org/ to request reimbursement for travel. Krita Foundation will fund accom
- Topics:
  - Fund raiser? (When, how, what kind?)
  - Resource management rewrite?
4.0.0 release cycle
See also the sprint meeting notes for details (https://docs.google.com/document/d/1TnrwAqLPfjPO-0VES2FaJQTgxgQNYSX4UiPPNjAE0aE/edit#heading=h.54y2fm856kki ).

Release blockers:
https://bugs.kde.org/buglist.cgi?bug_status=UNCONFIRMED&bug_status=CONFIRMED&bug_status=ASSIGNED&bug_status=REOPENED&keywords=release_blocker%2C%20&keywords_type=allwords&list_id=1497937&product=krita&query_format=advanced

Release notes:
https://krita.org/en/krita-4-0-release-notes/
Release Preparation
- Updated depencies
- Steam Store needs to be updated
  - When windows builds are done, Boud contacts Stuart about the update
- Update Windows Store
- The manual needs to be updated: beta features are no longer beta.
  - CHECK whether opening manual from Krita works on all platforms.
  - See https://phabricator.kde.org/T7665 (Needs screenshots)
- The release notes need to be polished (WARN about vector layer format change!)
- We need a release video (ask gdquest and other to help out)
  - Rytelier from the forum is looking into creating a video
- We need splash screen!: Tyson is already busy
- Marketing pack needs updating
- Update the icon on the website, social media branding, steam, windows store, splash screen
- Update screenshots on website
- Scott will share press release draft with boud
Platform Problems
- Linux: Krita Lime and AppImage
    - Snap only if the snap volunteers come up with it
    - Flatpak is externally maintained
  - G'Mic: works on Windows. The appimage g'mic is not appimage-ified.
  - Audio support in appimage: probably not going to happen
  - the appimage also needs updating to linuxdeployqt
  - Ffmpeg included in appimage (problem: appimage _cannot_ handle multiple binaries in one appimage) Not: needed.
- OSX: DMG
  - No g'mic at all
  - Working on Python
  - No pdf
- Windows: zip, setup.exe x64, x86 (if possible for the jenkins build job), store appx, steam
Schedule
- Beta:
  - String Freeze: December 31st
  - Test Build: Jan 3rd -- after updating the appimage scripts?
  - Release: Jan 10th
- Preset test build: end of this week
- Branching: March 1st
- Final
  - Test builds by March 9th
  - Final release March 14th
Pending Kickstarter features
Only Reference images docker: https://phabricator.kde.org/T1613 (reference images tool will be in 4.1)
Steam
Timotimo has to give up on this: Stuart can still make builds. I hav been able to get in touch with him. We should release 4.0 as the successor to Krita Gemini for life-time purchasers.
Any Other Business
Boud wants to reorg the faq, windragon has a list of common problems on Windows.
Individual Done and Todo
- Dmitry:
  - Todo:
    - Check D10685 from windragon
    - Check reports about Progress Reporting eating too much CPU power
    - (?) Fix copy-pasting animation frames, by pasting them into an animated layer with only one frame
  - Done:
    - Discarded the shapes handles topic (formulated all the problems in https://phabricator.kde.org/T8021)
    - Fixed a lot of small (majorly vector) bugs
- Wolthera:
  - Done:
    - Added new icons and stuff to the social media sites.
    - Messed about with CPMT
    - Busy with school
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on contributors guide.
    - Work on lag page.
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - https://phabricator.kde.org/D9877 (needs review)
    - Organise demo video stuff.
- Scott:
  - Done:
    - Condense text editor a bit
    - Improved splash image so text is more readable
    - Fixed a coupe bugs in the brush editor with changing settings
    - Updated spanish translation on krita.org with missing strings fo theme
  - Doing:
    - Try to get kikibot going on KDE server with daemon

- Boud:
  - Done
    - Bug triaging
    - macOS build with Python and poppler
    - Smarter loading of old tag files
  - Working on
    - More bugs for Dmitry
    - Package Python on macOS

  - Long term Todo
    - Integrate aniketh's gsoc branch in master
    - Vertical text in Qt
    - Contact wacom
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Done) Random bug stuff :\
  - (Done) Checking some possible bugs in the WinTab code: https://phabricator.kde.org/D10685 (no real conclusion but committed anyway
  - (Ongoing) Improve processing of DrMingw stack dumps (needs documentation))
  - (Todo) Random bug stuff? :/
  - (Planned for later:)
    - (Todo) Update docs on building on windows
    - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
      - Or alternatively, implement an actual relative mode?
      - https://phabricator.kde.org/T8050
- Irina
  - Done:
    - More interviews (scheduled for 19/2 and 5/5). Sent out 3 more requests.
  - Todo:
    - inventory the shop and take pictures of merchandise
    - Communicate with Dawid for an article about his game art
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Reference images: link as external image, desaturation