## Slide 1: POOMA 2.4 Progress and Plans
Scott Haney, Mark Mitchell, James Crotinger, Jeffrey Oldham, and Stephen Smith
October 22, 2001
Los Alamos National Laboratory

## Slide 2: POOMA: Parallel Object-Oriented Methods and Applications
A high-performance C++ toolkit supporting rapid application development in computational physics areas of interest to the Blanca Project:
  Multi-material hydrodynamics.
  Neutron transport.
An open source template library.
Designed to run on platforms ranging from PCs to the largest parallel supercomputers in the world.
Designed to allow computer science experimentation while maintaining a powerful and stable computational physics API.

## Slide 3: POOMA 2
Started in late 1997.
A complete re-design and re-write of POOMA R1:
  Better abstractions.
  Better encapsulation.
  More flexible and extensible.
  Better software engineering.
  Better performance.
Approximately 25 person-years of effort to date.
POOMA 2.4 level of effort is 2.25 FTE.
First usage by Blanca in early 2001.

## Slide 4: POOMA 2.4 Project Goals
Finish work on a new discrete field abstraction. [DONE]
Add features to achieve parity with POOMA R1 capabilities and to satisfy Blanca requirements. [DONE]
Write some non-trivial example/benchmarking codes. [In progress]
Optimize run time and compile time performance. [In progress]
Provide technical support to Blanca developers. [Continuing]
Bring code base to production quality.
Release POOMA 2.4 at the end of February 2002.

## Slide 5: A New Field Abstraction
Centering<Dim>
spokeCentering(FaceType, Continuous);
// Set up centering points
{. . .}
Field<Mesh_t, T_t, EngineTag_t>
f(numMaterials,
spokeCentering,
layout,
mesh);
Fields support multiple
materials and arbitrary
cell/face/edge/vertex
centerings that may be
continuous or discontinuous.

## Slide 6: Better C++ Modeling of Computational Physics Abstractions
q =
dot(
dot(
replicate(K, cellToSpoke),
replicate(gradP,
medianCellToSpoke)
),
replicate(outwardNormals(mesh),
faceToSpoke)
);

## Slide 7: Other Accomplishments
Implemented “relations” that codify the notion of independent and dependent fields and perform lazy evaluation of dependent fields.
Added capability to read and write POOMA R1 “DiscField” files along with new support for sharing files between SGI and Compaq machines.
Added ability to easily export and import Field data to/from Fortran subroutines.
Placed source under QMTest automatic testing harness; started regression testing.
Developed Caramana Hydro and Stratigraphic Flow example codes.
Fixed a (VERY) few bugs.
Made particles classes compatible with the new multi-material field.
Instrumented POOMA for TAU profiling; started performance measurement and optimization.

## Slide 8: Support for Flexibility and Extensibility
Data representations:
  Brick, Compressible-brick, Remote, Multi-patch, Analytic
Layouts:
  Uniform, Grid, Tile, Sparse Tile
  Variable # of internal/external guard layers
Meshes:
  Uniform, Non-uniform, Lagrangian
Boundary Conditions:
  Implemented as relations
  Constant, Reflective, Periodic
Partitioners:
  Uniform, Grid, Tile, Bisection
Evaluation:
  Lazy
  Possibly out of order
Parallelism:
  None
  MPI
  Shared memory
  Multi-threaded (SMARTS)
Users can extend all of these!

## Slide 9: Better Software Engineering
POOMA 2 is ANSI/ISO Standard C++; POOMA R1 is not.
POOMA 2 is implemented with better low-level abstractions; thus, it easier and faster to implement complex pieces of the framework, as well as complex user code.
POOMA 2 has more comments and more error checking.
The POOMA R1 versions of these are more complex than the numbers indicate as they involve explicit message passing.

## Slide 10: Performance
Our initial performance measurements indicate:
  POOMA 2 kernels are currently about 15% slower than C; we understand the reason and believe we can reduce this difference to zero.
  POOMA 2 already generally performs and scales better than POOMA R1 in tests of a simple 2D diffusion kernel. Speed-up can be as much as 50%.
    tests ranged from 1-400 processors
    patch sizes ranged from 40K to 2.5M cells/patch with 1-9 patches per processor
Our work to date has emphasized abstractions and correctness.

## Slide 11: POOMA 2.4 Path to February 2002 Release
Performance optimization:
  Speed up iterate generation by caching iterates, intersections, and guard cell fills and localizing intersection calculations.
  Improve iterate scheduling by removing some serialization in guard cell fills.
  Examine benefits of consolidating messages and eliminating message copies.
  Examine optimizing stencils without guard layers and/or implementing “on demand” guard layers.
  Optimize iterate performance to reduce field abstraction penalty and obtain C performance
  Improve compile times by supporting preinstantiation and removing template dependencies.
Test and document prior to release.

## Slide 12: Future Work
Implement multi-block fields (locally structured, but globally unstructured).
Design and implement support for implicit methods.
Prototype unstructured implementations.
Continue run time and compile time optimization.
Develop users guide and reference manual.
Build community.

## Slide 13: Risk Mitigation
Technical risk
  POOMA 2 uses abstraction, encapsulation, flexibility to manage complexity and employs good software engineering. POOMA should be one of multiple approaches.
Tool risk
  POOMA is ANSI/ISO standard C++, non-proprietary, and fully open source.
Personnel and performance risk
  Proximation and CodeSourcery are paid to be responsive. Can easily attract and quickly hire high-quality C++ experts for project.
Funding risk
  Other interested parties can share cost of POOMA development.
Project lifetime risk
  Open source projects like POOMA can attract significant community support: community helps ensure continuity.